CleverTap Integration Audit Tool

Proposal: Approach, Architecture & Requirements

Prepared for internal review  •  C4S / Customer Success

# 1.  The Problem & The Idea

Today, verifying whether a customer has correctly integrated CleverTap (SDK, events, push, profiles, data formats) requires a manual call with the customer, which is time-consuming and repeats across teammates. New customers are often unsure what 'correct' even looks like.

Idea: A self-service web app where an app or website integration can be audited against the official C4S checklist automatically, producing a tiered, tick-based report with pass/fail status and remediation steps — usable by both CleverTap engineers and customers.

# 2.  Key Insight (what shapes the whole design)

Most checklist items CANNOT be verified by opening an uploaded binary. They split into three buckets:

| Bucket | Examples | Auto-detectable? |
| --- | --- | --- |
| A. Static / config | SDK version, notification channel, FCM/APNs config, deep-link schemes, SDK in <head>, service worker | Yes — from binary/source |
| B. Behavioral / data-flow | App Installed/Launched, custom events, identity/email/phone passed, epoch date format, no null values | No — only visible in the CleverTap account |
| C. Dashboard / runtime | Push impressions toggle, uninstall & session analytics, push received in killed/bg state | No — dashboard settings or live device |

Conclusion: A binary scanner alone covers only ~30% of the checklist. The reliable design uses the CleverTap API (with the customer's read-only credentials) as the primary engine. Crucially, the API can not only READ data but also TRIGGER pushes/in-apps and then CONFIRM the result event — pushing automation to ~85-90% and leaving only a small visual/device slice manual.

# 3.  Approach — Three Complementary Engines

| Engine | What it checks | Input needed |
| --- | --- | --- |
| 1. CleverTap API Verifier (primary) | Events firing, profiles with identity/email/phone, data-type correctness, dashboard toggles | Read-only Account ID + Passcode + region |
| 2. Live Web Crawler | SDK in <head>, service worker, network calls, UTM event — live | Website URL only |
| 3. Static Scanner | SDK presence & version, manifest config, channels, deep links, NSE (iOS) | APK / IPA / source zip |

Every failure is auto-mapped to the matching fix from the C4S FAQ, so the tool not only finds problems but tells the customer how to fix them.

# 4.  Push & In-App Verification — Trigger + Confirm (via API)

This is the big automation win. Using the customer's read-only credentials, the API Verifier can fire a test message to a known test profile and then poll the events API to confirm the outcome — no device watching needed for most items. Only three qualitative outcomes stay manual, because no CleverTap event carries them.

| Checklist item | Trigger via API? | Confirm via API? | Left manual (why) |
| --- | --- | --- | --- |
| Test push received | Yes | Yes — Notification Viewed event | Nothing — fully auto |
| Push impressions captured | Yes | Yes — Notification Viewed has counts | Nothing — fully auto |
| Deep link clicked | Yes | Yes — Notification Clicked event | Landed on correct screen (UI outcome) |
| Push in killed / bg / fg state | Yes | Partial | Which app-state at delivery isn't tagged in events |
| Send test in-app | Yes | Yes — in-app Notification Viewed | Rendered correctly (visual) |
| In-app splash excluded | - | - | Visual / config check on device |

How the loop works: (1) send to a test profile via POST /1/send/push.json; (2) wait a few seconds; (3) poll the events/counts API for that user; (4) if the expected event appears within the window = Pass, if not = flag for manual check (could be 'not delivered' OR 'impression tracking not set up' — never auto-fail on silence).

The irreducible manual slice (~10-15%): app lifecycle-state at delivery, deep-link landing on the right screen, and correct visual rendering. These exist only on the physical screen; the account never receives a signal for them. A device farm (e.g. BrowserStack App Automate) could automate these in v2.

# 5.  User Flow

- Step 1:  Login — engineer via internal SSO; customer via magic link.

- Step 2:  New audit — pick platform (Android / iOS / Web) and mode (API credentials / URL / upload / privacy CLI).

- Step 3:  Job runs — available engines run and results are merged into one checklist.

- Step 4:  Results — tiered checklist with Pass / Fail / Warning / Manual, evidence, and remediation.

- Step 5:  User ticks the small set of manual items (visual/device-state checks) after verifying.

- Step 6:  Summary report — score, what's done, what's pending; export PDF / share read-only link.

# 6.  Architecture

| Layer | Component | Role |
| --- | --- | --- |
| Frontend | Next.js + Tailwind + shadcn/ui | Upload UI, tiered tick-based checklist, report dashboard |
| Auth | Internal SSO (engineers) + magic link (customers) | Access control; domain-restricted |
| Orchestration | Next.js API routes / small Node service | Create audits, presigned uploads, dispatch jobs |
| Analysis service | Python (FastAPI + Celery workers) | androguard (APK), plistlib (IPA), Playwright (web), CleverTap API calls |
| Queue | Redis | Long-running analysis jobs |
| Database | PostgreSQL (Supabase) | Audits, results, checklist master |
| Storage | Object storage (Supabase / MinIO) | Uploaded binaries — auto-deleted after 24h |

Why split Next.js + Python: APK/IPA static analysis is far more accurate in Python (androguard is the industry standard). Heavy, long-running binary work must run in a dedicated worker container, not inside the web app. All components are portable to either public cloud or internal CleverTap infra.

# 7.  Recommended Tech Stack

| Area | Choice |
| --- | --- |
| Frontend | Next.js (already initialized) + Tailwind + shadcn/ui |
| Analysis engine | Python — FastAPI + Celery, androguard, plistlib, Playwright, httpx |
| Database / Auth / Storage | Supabase (Postgres + Auth + Storage) — portable to self-hosted |
| Queue | Redis |
| Reports | HTML → PDF + shareable read-only link |
| Hosting | Cloud (Vercel + Fly.io/Railway) OR internal infra — decided later, no rework |

# 8.  Security & Privacy (important for official use)

- Credential-free modes offered first: API mode (no source) and URL mode (nothing uploaded).

- CleverTap Passcode never stored at rest — held in memory for the job, then discarded; all API calls server-side only.

- Uploaded binaries auto-deleted after analysis (24h); only results are kept.

- Optional local CLI scanner so the binary never leaves the customer's machine (they upload only a JSON report).

# 9.  What We Need From CleverTap (questions to raise)

## Must-have

| Ask | Why | If NO → fallback |
| --- | --- | --- |
| Sanctioned read-only API access to audit customer accounts | Primary engine that proves data is actually flowing | Static scan + web crawl + manual ticks (~30-40%) |
| Confirm which checks the public API exposes (push impressions, session analytics, uninstall toggles, system-events schema) | Some dashboard settings may not be queryable via API | Convert unexposed items to manual tick + screenshot |
| Region endpoint list + a test/sandbox account with data | Every API call needs correct region; need real data to build | Use own trial account; ask customer for region manually |
| InfoSec sign-off to receive & store customer binaries + credentials | Handling customer IP and secrets needs approval | Ship credential-free modes only (URL + local CLI) |
| Hosting environment for the Python worker + storage | Needs a long-running container with native tools | Start URL-only + API-only until infra is approved |

## Strongly recommended

| Ask | Why | If NO → fallback |
| --- | --- | --- |
| Internal SSO for engineer login | Clean access control for a team tool | Domain-restricted login + magic links |
| Ownership & currency of the C4S checklist (who maintains it) | Rule engine is built on it; must track SDK changes | We version it + watch the SDK changelog |
| A named SDK/Product contact for edge cases | Decompiling & API quirks need answers | Public docs + community (slower) |
| Confirmed API rate limits | Batch profile/event sampling may get throttled | Sample fewer records + cache |

## Nice-to-have

| Ask | Why | If NO → fallback |
| --- | --- | --- |
| Branding approval (official product vs internal tool) | Determines use of CleverTap name/logo | Neutral-named internal tool for now |
| Budget / dev-time allocation | Three engines is more than a weekend build | Ship MVP = API Verifier + web crawler only |
| Long-term maintenance owner | SDK evolves; checklist rots without an owner | We own v1, propose handoff after adoption |

# 10.  The 3 Questions That Matter Most

- Q1.  Can we officially use read-only customer API credentials for audits? (Decides: reliable tool vs. only indicative.)

- Q2.  Does our public API expose the dashboard toggles — push impressions, session analytics, uninstall tracking? (Decides how much stays manual. Likely: some are NOT exposed — plan for a few manual items.)

- Q3.  Where can we host, and are we cleared to receive customer binaries? (Decides whether we accept uploads at all, or start credential-free.)

Lowest-friction pitch: The MVP (API Verifier + web URL crawler) needs almost none of the heavy asks — no binary storage, no InfoSec binary review, minimal infra. Start there to prove value, then request binary-handling approvals once it's working.

# 11.  Appendix — CleverTap API Reference (for the Verifier)

Auth (every request): header X-CleverTap-Account-Id  +  X-CleverTap-Passcode  +  Content-Type: application/json; charset=utf-8.  (These map to the header fields in our existing Postman collection.)

Base URL: https://<region>.api.clevertap.com  — region is account-specific: in1, us1, eu1, sg1, aps3, mec1. Wrong region = every call fails, so the tool must let the user pick it.

| Purpose | Method + Path | Used for which checks |
| --- | --- | --- |
| Send push (by identity) | POST /1/send/push.json | Test push, deep-link, killed/bg/fg trigger |
| Send web push | POST /1/send/webpush.json | Web test push |
| Create campaign (by segment) | POST /1/targets/create.json | In-app / targeted test trigger |
| Get event counts | POST /1/counts.json | App Installed/Launched, custom events, impressions |
| Get events (feed) | POST /1/events.json | Confirm Notification Viewed / Clicked per user |
| Get user profile | GET /1/profile.json?identity= | Identity/email/phone present, +91 format, data types |
| Upload (seed test data) | POST /1/upload | Create a test profile/token to trigger against |

Note: endpoints above are confirmed from developer.clevertap.com. Rate limits apply (e.g. /1/targets/create.json ~3 req/s; identity sends ~1000 users/request) — the Verifier should sample, not bulk-scan.